}

Guide 1. APT Project Definition

Capstone Course

- PART I

1. Personal Background

Below is a table for you to complete with the requested information.

| Student name (Member 1) | Diego Alvarez |
| --- | --- |
| ID number (Member 1) | 21164328-5 |
| Student name (Member 2) | Alex Nuñez |
| ID number (Member 2) | 21866107-6 |
| Student name (Member 3) | Alexander Vivanco |
| ID number (Member 3) | 21644717-4 |
| Student name (Member 4) | Sebastian Valenzuela |
| ID number (Member 4) | 21533700-6 |
| Program | Computer Engineering |
| Campus | Viña del Mar |

2. APT Project Description

In this description, briefly state the name of your APT project and the graduate profile competencies you will put into practice. If your program defines specific performance areas, also mention which performance area(s) the project is linked to.

| Project name | Agricolix |
| --- | --- |
| Performance area(s) | Software Development / Database Management |
| Competencies | Design and generate innovative, high-quality software solutions, applying the software life cycle according to the characteristics of the project, industry best practices, and quality standards. Design and generate solutions that resolve information requirements within organizational contexts, considering both relational and non-relational databases. Design and adapt requirements engineering processes, using state-of-the-art methodologies and industry standards, for the development of complex, innovative, and high-quality IT solutions. Evaluate and manage projects within their area of professional specialization, throughout the entire life cycle, in accordance with best practices and using software methodologies and tools, in order to meet organizational requirements in both traditional and agile contexts. Design software solutions covering the entire software life cycle, in accordance with standards, frameworks, and regulations, as well as technologies and methodologies that foster innovation, with a focus on quality, security, and project sustainability. |

3. APT Project Rationale

Below are several fields you must complete with the requested information. This section aims to have you describe your project in detail and justify its relevance and pertinence.

| Relevance of the APT Project | The company Doña Laura SpA, located in the commune of Panquehue, Valparaíso Region, provides agricultural services through contractors, currently managing around 25 workers. Its information—worker records, contracts, payments, vans, client companies, services rendered, and associated documentation—is managed manually and/or in a scattered manner, resulting in wasted time, difficulty locating information, human error, duplicate data, lack of traceability, and difficulty generating reports. This problem is relevant to the field of Computer Engineering because it represents a typical case of administrative process digitalization in small and medium-sized agricultural businesses, a sector that in Chile tends to operate with low levels of digitalization. Solving this problem would represent a real contribution to the company, improving the centralization, traceability, and efficiency of its administrative management. |
| --- | --- |
| APT Project Description | The project aims to develop an IT solution that digitalizes, centralizes, and streamlines the management of Doña Laura SpA's administrative and operational information (workers, contracts, payments, vans, clients, and services), replacing the current manual/scattered handling with a centralized system that reduces errors, avoids duplication, and facilitates report generation. |
| Relevance of the Project to the Graduate Profile | The project is linked to competencies such as requirements gathering and analysis, information systems design and development, and database management, which are core to the Computer Engineering graduate profile. These competencies are necessary because the project requires identifying the company's real processes, translating them into functional requirements, and designing and implementing a solution that addresses them. |
| Relation to Professional Interests | The project arises from a personal connection with the company Doña Laura SpA, and reflects your interest in supporting digitalization processes in small and medium-sized agricultural businesses—a sector with a low level of digitalization but real information management needs. |
| Feasibility of the APT Project | Semester duration: according to the academic calendar of the Capstone Portfolio course. Assigned hours: 2 weekly sessions of 2 hours each (4 hours per week in total). Required materials: computer equipment, development tools (to be defined according to the chosen solution), access to company information. External factors that facilitate the project: access already confirmed with Doña Laura SpA for requirements gathering. External factors that hinder the project: possible limited availability of company staff for interviews, since they are field contractors; this would be mitigated by scheduling interviews at times agreed upon in advance. |

- PART II

4. Objectives

In this section you must define the general and specific objectives of the APT Project. It is important to clarify that the objectives must be stated clearly and concisely, without further explanation—that is, they must be self-explanatory. It is recommended that they be written using an infinitive verb, as this forces you to specify concrete actions.

| General objective | To develop an IT system that centralizes and digitalizes the administrative and operational management of Doña Laura SpA (workers, contracts, payments, vans, clients, and services), replacing the current manual and scattered handling with a solution that reduces errors, avoids duplicate information, and facilitates report generation. |
| --- | --- |
| Specific objectives | - To gather and analyze the functional requirements of Doña Laura SpA's current administrative process through interviews and direct observation of the company. - To design a relational database that centralizes information on workers, contracts, payments, vans, clients, and services. - To develop the system's modules (worker registration, contract management, payment control, van and client administration) following industry best practices. - To implement a reporting module that generates consolidated, traceable information on workers, contracts, and services rendered. - To validate the system's functionality with real company users to verify that it meets the identified needs. |

5. Methodology

In the following section you must describe the methodology, specific to your discipline, that you will use to carry out the APT project described above, including its stages and working methods.

Description of the Methodology

To develop this project, we will work with Scrum, an agile methodology that allows us to move forward in short stages instead of leaving everything until the end. We divided the work into 2-week sprints, each focused on a different module of the system: first workers, then contracts and payments, then vans and clients, and finally reports. At the start of each sprint we meet to define what will be done, and at the end we review what was achieved and what remains pending, adjusting along the way. This also helps us align with the partial deliverables required in Phase 2 and the final delivery. The team roles are as follows: - Diego A. — responsible for liaising with Doña Laura SpA and gathering the system's requirements. - Alex — in charge of the backend and the database. - Alexander — in charge of the frontend and the system's interface. - Sebastian Valenzuela — responsible for coordinating meetings and checking that everything is working properly (testing).

6. Evidence

Below, describe which pieces of evidence will be assessed in the progress report and in the final report of your APT project. This evidence must be agreed upon with your instructor. Evidence is understood as the products developed during the project whose purpose is to make visible or document how the work has been carried out.

| Type of evidence (progress or final) | Name of the evidence | Description | Justification |
| --- | --- | --- | --- |
| Progress | Requirements-gathering document | Record of Agricolix's functional and non-functional requirements, obtained through interviews and observation at Doña Laura SpA. | Confirms that the system is being built based on the company's real needs. |
| Progress | Database model (Entity-Relationship diagram) | Design of the data structure that will support the management of workers, contracts, payments, vans, and clients. | Shows that the relational database design required by the graduate profile was applied. |
| Progress | Functional prototype / system progress | System modules already developed and operational according to the corresponding sprint. | Demonstrates the incremental progress of development according to the defined sprint schedule. |
| Progress | Code repository (GitHub) | Commit history and versions of the system under development. | Evidences the team's collaborative work and the version control applied throughout the project. |
| Final | Fully working system | Final version of Agricolix with all modules integrated. | Corresponds to the final product that fulfills the project's general objective. |
| Final | User manual | Document explaining how to use the system, aimed at Doña Laura SpA staff. | Ensures the system can be used by the company once the project is completed. |
| Final | Final project presentation | Material used for the defense before the evaluation committee. | Serves as the means to formally demonstrate the work carried out and the competencies acquired. |
| Final | Final project report | Document summarizing the complete development process, results obtained, and the team's learnings. | Formally closes the process by documenting the project from start to finish. |

7. Work Plan

In the following table, define the schedule for your APT Project as required.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Duration of the activity | Responsible party | Remarks |
| Requirements Engineering / Project Management | Definition and validation of the APT Project | Complete Guide 1, competency self-assessment, and reflection journal; validate scope with the supervising instructor. | Phase 1 templates, meetings with the instructor | 2 weeks (W1-W2) | Whole team | Subject to feedback from the supervising instructor. |
| Requirements Engineering | Requirements gathering | Interviews and direct field observation at Doña Laura SpA to gather functional and non-functional requirements. | Interview guide, company visit | 2 weeks (W3-W4) | Diego A. | Depends on the availability of field contractors. |
| Database Management | Database design (Entity-Relationship model) | Design the relational model that will support workers, contracts, payments, vans, and clients. | Modeling tool, database engine | 1 week (W5) | Alex | Serves as the foundation for all subsequent development sprints. |
| Software Design and Development | Sprint 1 - Workers Module | Development of the module for registering, editing, and querying workers. | Development environment, database | 2 weeks (W6-W7) | Alex and Alexander | First functional increment of the system. |
| Software Design and Development | Sprint 2 - Contracts and Payments Module | Development of the contract management and payment control module. | Development environment, database | 2 weeks (W8-W9) | Alex and Alexander | Depends on the Workers module being operational. |
| Software Design and Development | Sprint 3 - Vans and Clients Module | Development of the module for managing vans and client companies. | Development environment, database | 2 weeks (W10-W11) | Alex and Alexander | Includes linking services to clients. |
| Software Design and Development | Sprint 4 - Reports Module | Implementation of consolidated, traceable reports on workers, contracts, and services. | Development environment, database | 2 weeks (W12-W13) | Alex and Alexander | Closes out the functional development of the main modules. |
| Evaluation and Project Management | System integration and testing | Integrated functional testing of all modules and correction of detected errors. | Test cases, testing environment | 2 weeks (W14-W15) | Sebastian Valenzuela | Includes testing with real data provided by the company. |
| Quality-Focused Solution Design | Preparation of the user manual | Document how to use the system, aimed at Doña Laura SpA staff. | Manual template, system screenshots | 1 week (W16) | Sebastian Valenzuela | Must be validated with a company user. |
| Project Management | Preparation of the final report and presentation | Writing the final report and preparing the material for the defense before the committee. | Final report template, presentation template | 1 week (W17) | Whole team | Must reflect the team's results and learnings. |
| Project Management | Final project defense | Presentation and defense of the APT Project before the evaluation committee. | Final presentation, working system | 1 week (W18) | Whole team | Formal closing of the APT Project. |

8. Gantt Chart

Find a Gantt chart format that works for you and use it to organize the activities planned in the previous section, considering the period assigned for the development of your APT Project. You must maintain the timing of the academic period across the three phases covered by the Capstone Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W 1 | W 2 | W 3 | W 4 | W 5 | W 6 | W 7 | W 8 | W 9 | W 10 | W 11 | W 12 | W 13 | W 14 | W 15 | W 16 |  | W 17 | W 18 |
| APT Project Definition | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Requirements gathering |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database design |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 1 - Workers |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 2 - Contracts/Payments |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  |  |
| Sprint 3 - Vans/Clients |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |
| Sprint 4 - Reports |  |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  |
| Integration and testing |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  |
| User manual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |
| Final report and presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |
| Final defense |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |

En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante.